Team Members: Jaycee Aldrich, Aaron Cardinale, Miles Poppleton, Tanner McConnell

Date submitted for review: February 24, 2026

Submitted to: Nebraska Department of Transportation (NDOT)

Project Goals:

The goal of this project is to assist the Nebraska Department of Transportation (NDOT) in converting its concrete mix design from an Excel sheet into an accessible Python-based system.

This system will change how NDOT calculates its mix design into a new format that will ease the process of basic conversions. They hope that this new system will be more reliable and faster than the previous Excel sheet. The client has asked for easily repeatable code that will make for fast calculations of mix designs based on one cubic yard of concrete scale.

Project Tasks:

To accomplish our project goals, we have identified the following key tasks to be completed by our team.

Task 1: Research and Scenario Understanding

Understanding the Excel sheet code and how its calculations are generated to produce mix design conversions is the first step in starting this process. We will also need to research different NDOT specifications of mix designs and their scenarios. Also, identify requirements, constraints, and reasoning for each mix design types. Using the client's resources, we will be able to create realistic scenarios for concrete mix design based on concrete class in our future code.

Task 2: Python Code Development and Automation

The client asked for the new code document to be created in Python, so we will start by creating a new Python NDOT notebook specifically for the mix design scenarios. The Python code will include prompts for the client to input all mix design parameters (Cement content, aggregate content, water to cement ratios, etc.) and output the final calculation for that specific mix design in cubic yard units. The code will be organized and easily accessible to anyone trying to use it.

Task 3: Testing and Verification

Multiple tests will be run for each mix design to ensure the code provided works consistently for the client. The code is expected to be faster and more reliable than the Excel sheet, so it needs to work under all conditions. We will compare results given in the Python code to the Excel sheet to guarantee accuracy.

Task 4: Reporting and Documenting

To properly transition the client from the Excel sheet to the Python code, we need to provide a code description and explain how it produces the correct output for the concrete mix. Both an Annotated Code Document explaining the code and a technical report will be delivered to the client. The technical report should include explanations of the mix design scenarios written in the Python code. Both will be clear, concise, and usable by the client.

Project Deliverables:

The following deliverables will be submitted to the client by the project deadline of February 24th, 2026.

| Deliverable | Files Included | Due Date |
| --- | --- | --- |
| Gantt Chart | CIVE 201 Project Gantt Chart.xlsx | 2-24-2026 |
| GitHub |  | 2-24-2026 |
| Python Code | Final Mix Design Calculator-Project2.ipynb | 2-24-2026 |
| Annotated Code Document | CIVE202_Spring 2026_GROUP151-02_Project2_ACD (1) | 2-24-2026 |
| Technical Report |  | 2-24-2026 |